Project Status Report#3

Project Summary

Project Overview

The Event Leftover Redistribution System is our software application we are developing and implementing. It is a centralized online system that streamlines and syncs the redistribution of food and materials in excess from event planners to local charities. It will eliminate event planner to food bank and charity redistributions of leftover material and food's inefficiencies. The system will provide an easy, automated process of tracking, notifying, matching, and posting donations to prevent wastage and maximize social impact.

The initiative supports the corporate social responsibility and sustainability needs of the industry through the ability to redistribute leftover material and food effectively and enhancing the welfare of surrounding communities. Cloud computing, AI predictive analytics, and computer notification will be utilized in the system to enable prompt and efficient redistribution.

Objective:

The primary objective of the project is to design a streamlined and technology-driven platform for redistributing event leftovers effectively, reducing wastage, and donating in a timely manner to food banks and charities in the local community. The system will:

- Automate surplus food posting and matching.

- Optimize efficiency using cloud storage and predictive analytics-based AI.

- Enhance user experience with instant notification via email, SMS, and push notifications.

- Ensure security and legitimacy by role-based authentication and traceability features.

- Scalability of the solution to accommodate multiple event managers and charitable organizations.

The team now completed the research and planning phase and went ahead with system plan and first implementation. Backend infrastructure such as database schema and excess matching algorithms are underway, and frontend UI elements of excess listings and notifications are being worked on. Additionally, the notification and inventory tracking systems are under test for basic functionality.

1.Task Assignment Description

Phase 1: Research & Planning (Completed)

The team conducted research on inefficiencies in surplus redistribution by closely examining the existing systems and identifying their loopholes. This involved studying logistical challenges faced by event planners and charities in managing excessive donations. We also continually researched to determine system standards, focusing on automation, simplicity, and efficiency.

Additionally, we conducted research to evaluate effective cloud-based storage solutions for real-time inventory management, ensuring suitability for our project. This research also contributed to automating the notifications feature for the system. During this phase, centralized systems and applications of AI were explored to enhance delivery efficiency, predict areas of high demand, and significantly reduce response times.

Phase 2: System Design (Completed)

The project is currently under system design phase, where each of us are focusing on how the architecture and functionality of the platform would take shape. The UI wire frames which sets up the blue print for the whole project almost are nearly complete but require some more tweaks before they are finalized. These wireframes will eventually help the event organizers and charities to be able to access the information on all the excess donations, with considerably simple navigation process. We also created a database to manage and track excessive stock has been completed, ensuring efficient data management. The notification feature is also being implemented, which is not just limited to the application alerts but also includes multiple channels such as email, SMS, and push notifications. Also, we are integrating an AI algorithm that can cross-compare past donations history with the most effective excess and material distribution by offering the appropriate recipient agencies. Some areas, such as real-time inventory tracking, scalability, and load balancing, require improvement, and we will address these to ensure accuracy.

Phase 3: Prototype Development & Testing (In Progress)

The team is currently in the process of developing a functional prototype that incorporates all the main system components, including excess posting, charity reminder, and stock updates, in one interactive and centralized system. The system utilizes multi-layered secure authentication and role-based access control to enable data privacy and controlled access by various user groups. Integration testing is being employed to test end-to-end interaction between the notification system and DB operations for the purpose of delivering real-time information and communication services as intended. Stress testing, load balancing principles are being applied to provide system scalability through real-world testing scenarios and heavy traffic to determine performance efficiency and reliability prior to putting it into operation. Early tester input is being gathered to enhance usability and simplify system workflows.

Phase 4: Refinement & Optimization (Future)

After collecting user and stakeholder feedback, system responsiveness, usability, and performance will be enhanced. Inventory tracking functionality will be enhanced by the team with real-time stock validation and demand forecasting to prevent over-allocation or waste. More robust security protocols, including data encryption, secure authentication mechanisms, and compliance mechanisms, will be adopted to protect user data. The donation suggestion platform based on AI will be perfected by multiple iterations to become progressively precise, utilizing advanced machine learning algorithms to deliver predictive suggestions based on supply-and-demand analysis. Additionally, user interfaces will be perfected to make them accessible and usable for all. This phase will ensure that the final system is not only functionally correct but also scalable, flexible, and optimized for easy real-world deployment.

Phase 5: Final Review & Presentation (Up Coming)

Final stage will comprise getting a detailed project report of the system development, issues encountered, and solutions implemented. The team will create a system demonstration of the key features, including surplus posting, charity alerts, automated tracking, and surplus matching with AI. Final modifications will be made depending on the result gotten from usability testing and stakeholders' opinions to ensure that the system captures all the requirements of the operation. General system performance, data flow, and system architecture and evaluation will be included in the report. During the final presentation, the team will show how the system aids project objectives, highlighting its capacity to aid event surplus management and food redistribution. The demonstration will be real-world application, user value, and scalability problems for broader application.

Additional Note

All of this is being approached in a time-conscious manner to ensure that project development aligns with the requirements while addressing the areas where necessary changes are being incorporated effectively.

2. Task Status

On-Time Activities

- Phase 1, Research and Planning is done as planned within the project schedule.

- Most deliberations for the Second Preliminary Design Proposals (Phase 2) have started, and principal concepts for potential designs have been set.

Tasks Behind Schedule/Scope Creep

- The excess matching algorithm with AI requires data modelling refinement and accuracy testing because early iterations were unreliable in functionality.

- Optimization for real-time tracking of inventories has been delayed because of the complexity of third-party API integration, necessary for scalability testing.

- Backend development dependency has slowed down authentication security improvements.

3. Significant Project Changes

Scope Changes

There have been several key changes made throughout the project to streamline system functionality and align stakeholder expectations. The initial rule-based matching system relying on set parameters for the purpose of donations has been completely replaced by an AI framework. The improved system takes advantage of real time data and past trends in the efficient surplus recommendation allocation so that donations are efficiently allocated, which leads to the significantly enhanced pickup response time and efficiency. Not only has the alert mechanism been broadened to incorporate SMS and push notifications, in addition to the original email-based ones, but it can even supply charities and event organizers with real-time data, enhancing thus response and communication.

Further, the company made a switch to the cloud-based inventory tracking system to handle inventory through AWS DynamoDB in order to provide a scalable and optimized way of handling excess data. This switch facilitates real-time tracking of donations outstanding, enhancing synchronization among donors' event planners and recipients of donations. The use of AWS also enhances the speed of the system, enabling faster access to data and reducing latency. Another key addition is the introduction of a role-based access mechanism with differential allowances for different user roles. The additional option adds further security by ensuring that unlawful access to valuable data and premium functionality does not fall into the wrong hands. All the above additions have taken the system to an even more elevated, expandable, and maintainable level, essentially eradicating defects encountered during earlier stages of the project.

4. ER Diagram for Event leftover redistribution system:

The major entities in the ERD are Event Organizer, Charity Representative, Donation Surplus, Inventory, and Notification. For the Event Organizer entity, Organizer_id is the primary key, while Name, Contact_info, and Organization_name are the remaining attributes. One or more Donation Surplus records can be inserted by each Event Organizer, where Donation_id is the primary key, while Organization_id, Item_description, Quantity, Expiry_date, Surplus_date, and Status are the remaining attributes. Donation Surplus entity is related to Charity Representative entity through many-to-many relationship, creating the Donation Match associative entity. Donation Match has match_id as primary key and its other attributes are Donation_id, Representative_id, and Match_date. Charity Representative entity has Representative_id as primary key and Name, Contact_info, and Charity_name as other attributes. Donation Surplus is related to Inventory one-to-one, and its attributes are Inventory_id as key, Donation_id, Quantity_remaining, and Last_update. Inventory is associated with Notification, whose key is Notification_id and whose attributes are Recipient_id, Message, Date_sent, and Type. Type can either be a Charity Representative or an Event Organizer.